NORTHSTAR RETAIL GROUP

AI-Enabled Customer Operations
Transformation

REQUEST FOR PROPOSAL

RFP reference: NSR-2026-AI-014
Issue date: 2 November 2026
Response deadline: 30 November 2026
Classification: Synthetic demonstration material

This fictional RFP was created solely for a public hackathon demonstration. All organisations, people, figures, systems and requirements are invented.

# Document control

| Field | Detail |
| --- | --- |
| Client | Northstar Retail Group (fictional) |
| RFP owner | Procurement Transformation Office |
| Business sponsor | Chief Customer Officer |
| Procurement contact | rfp.demo@northstar-example.invalid |
| Version | 1.0 |
| Response validity | 120 days from submission |
| Related workbook | Northstar_Retail_RFP_Exhibits.xlsx |

# Contents

1. Overview and instructions

2. Client context

3. Objectives and outcomes

4. Scope of services

5. Functional and technical requirements

6. Delivery expectations

7. Supplier response structure

8. Evaluation approach

9. Commercial instructions

10. Governance, risks and assumptions

11. Timeline

12. Workbook exhibits

# 1. Overview and instructions

Northstar Retail Group invites qualified suppliers to propose an AI-enabled customer operations platform and associated transformation services. The selected supplier will help modernise contact-centre operations, improve self-service, equip agents with trusted knowledge, and establish measurable governance for responsible AI adoption.

## 1.1 Procurement instructions

Submit one narrative response in Microsoft Word or PDF and one completed Microsoft Excel workbook.

Answer every mandatory requirement. Where a requirement is partially met, state the gap, workaround, roadmap date and commercial implication.

Base pricing on the volumes and assumptions in the workbook. Clearly label optional items.

Do not include unsupported claims. Reference evidence, case studies or product documentation for material assertions.

Questions must be entered in the Clarifications tab by the stated deadline.

## 1.2 Required submission package

| Component | Purpose | Required format |
| --- | --- | --- |
| Supplier proposal | Narrative response following Section 7 | DOCX or PDF |
| Completed exhibits | Requirements, security, pricing, plan, risks and clarifications | XLSX |
| Architecture diagram | Proposed logical architecture and integrations | Embedded in proposal |
| Case studies | Two comparable, attributable examples | Embedded or appendix |

# 2. Client context

Northstar is a fictional UK-based omnichannel retailer operating stores, e-commerce and a loyalty programme. Its customer operations function handles sales enquiries, order support, returns, delivery issues and loyalty queries through voice, email, web chat and social channels.

## 2.1 Current-state challenges

Knowledge is fragmented across policy documents, intranet pages and team-maintained spreadsheets.

Agents manually search several systems during customer interactions.

Case categorisation and after-call notes are inconsistent.

Self-service journeys resolve only straightforward enquiries and provide limited hand-off context.

Quality assurance samples a small proportion of interactions and produces delayed insight.

AI experiments lack a common evaluation, security and human-oversight framework.

# 3. Objectives and outcomes

| Outcome | Illustrative target by month 12 | How it will be measured |
| --- | --- | --- |
| Faster resolution | 15% reduction in average handling time | Contact-centre analytics |
| Improved self-service | 10 percentage-point increase in containment | Channel analytics |
| Agent effectiveness | 20% reduction in knowledge-search time | Desktop telemetry and survey |
| Quality | 30% faster quality-review cycle | QA workflow timestamps |
| Trust and control | 100% of production AI use cases registered and monitored | Governance register |

Targets are fictional, provided for bid comparability, and must be validated during discovery.

# 4. Scope of services

## 4.1 In scope

Discovery and service-design assessment

AI-assisted agent desktop and knowledge retrieval

Customer-facing conversational self-service

Interaction summarisation and disposition recommendations

Quality monitoring and insight generation

Knowledge ingestion, curation and lifecycle controls

Integration with CRM, contact-centre, identity, data and analytics platforms

Responsible AI governance, evaluation and operational monitoring

Pilot, phased deployment, training and adoption support

## 4.2 Out of scope

Replacement of the core CRM or telephony platform

Autonomous approval of refunds above configured thresholds

Use of biometric identification

Workforce reduction commitments

Migration of unrelated enterprise content repositories

# 5. Functional and technical requirements

Detailed response fields are provided in the Requirements and Security Questionnaire tabs of the workbook. The following capability groups are considered essential.

| Capability group | Key expectations |
| --- | --- |
| Omnichannel intake | Voice transcript, email, web chat and messaging context |
| Knowledge grounding | Permission-aware retrieval, citations, freshness controls and feedback |
| Agent assistance | Suggested answers, summarisation, next-best action and editable outputs |
| Self-service | Intent handling, authenticated journeys, safe escalation and context transfer |
| Integration | Documented APIs, event integration, CRM and contact-centre connectors |
| AI governance | Evaluation sets, prompt/version control, human approval and monitoring |
| Security | SSO, role-based access, encryption, audit, retention and environment separation |
| Analytics | Operational dashboards, outcome metrics and exportable event data |

## 5.1 Indicative environment

| Area | Fictional current platform |
| --- | --- |
| CRM | Dynamics 365 Customer Service |
| Contact centre | Genesys Cloud CX |
| Identity | Microsoft Entra ID |
| Knowledge | SharePoint Online and policy PDFs |
| Data platform | Microsoft Fabric |
| Analytics | Power BI |
| Cloud preference | UK-hosted managed cloud services |

# 6. Delivery expectations

| Phase | Indicative duration | Outputs |
| --- | --- | --- |
| Mobilise and discover | 4 weeks | Confirmed scope, baseline, data and risk assessment |
| Design and prototype | 6 weeks | Target journeys, architecture, evaluation set and prototype |
| Pilot | 8 weeks | Production-like pilot for two use cases and two channels |
| Scale wave 1 | 10 weeks | Priority use cases, training, controls and service transition |
| Optimise | Ongoing | Benefits tracking, model/prompt improvements and new use cases |

## 6.1 Minimum delivery controls

Named delivery lead, solution architect, security lead and change lead.

Weekly RAID review and fortnightly steering committee.

Traceability from requirement to design, test evidence and acceptance.

Separate development, test and production environments.

Rollback, incident and model/prompt change procedures before go-live.

Knowledge-transfer plan and operational runbooks.

# 7. Supplier response structure

| Section | Supplier response required |
| --- | --- |
| 1. Executive summary | Proposed solution, differentiators, outcomes and key conditions |
| 2. Understanding of need | Interpretation of current challenges and priorities |
| 3. Solution | Capabilities, user journeys, architecture and integrations |
| 4. Delivery approach | Plan, governance, testing, adoption and transition |
| 5. Responsible AI and security | Controls, evaluation, monitoring, privacy and assurance |
| 6. Team | Roles, availability, locations and relevant experience |
| 7. Evidence | Two comparable case studies and references |
| 8. Commercials | Completed workbook, pricing narrative and assumptions |
| 9. Risks and dependencies | Material delivery or operating-model constraints |

# 8. Evaluation approach

| Criterion | Weight |
| --- | --- |
| Functional and technical fit | 30% |
| Delivery approach and team | 20% |
| Responsible AI, security and data protection | 20% |
| Commercial value | 20% |
| Relevant experience and demonstration | 10% |

Suppliers must meet all mandatory requirements to remain eligible. Northstar may invite shortlisted suppliers to a scripted demonstration using fictional scenarios.

# 9. Commercial instructions

Provide implementation fees, recurring subscription fees, usage-based charges and optional services separately.

State currency, taxes, inflation assumptions, third-party costs and minimum commitments.

Price the baseline scenario in the workbook and explain volume bands.

Identify any activity expected from Northstar that is not included in the price.

Provide a five-year total cost view and a clear exit/transition cost assumption.

# 10. Governance, risks and assumptions

Suppliers should complete the Risks & Assumptions tab. Material assumptions must be specific, testable and linked to price, schedule or solution scope. Proposed AI functionality must preserve human accountability for customer-impacting decisions.

# 11. Timeline

| Milestone | Date |
| --- | --- |
| RFP issued | 2 November 2026 |
| Clarification deadline | 9 November 2026 |
| Responses to clarifications | 13 November 2026 |
| Proposal submission | 30 November 2026 |
| Supplier demonstrations | 7–11 December 2026 |
| Preferred supplier notification | 18 December 2026 |
| Target mobilisation | 11 January 2027 |

# 12. Workbook exhibits

| Tab | Purpose |
| --- | --- |
| Read Me | Instructions, response conventions and bid metadata |
| Requirements | Functional, integration, data, governance and service requirements |
| Security Questionnaire | Security, privacy and resilience questionnaire |
| Pricing | Implementation, subscriptions, usage and optional-service pricing |
| Volumes & Assumptions | Baseline volumes and commercial assumptions |
| Implementation Plan | Supplier milestones, dependencies and ownership |
| Risks & Assumptions | Supplier risks, assumptions, impacts and mitigations |
| Clarifications | Questions raised by suppliers and client responses |
| Evaluation | Illustrative internal scoring model for the demo |

# End of request for proposal

All content in this RFP and its workbook is synthetic demonstration material and does not represent a real procurement exercise.